**List of Major Changes:**

* Added Breadboard Prototyping to Hardware Conception phase of project in 1st semester.
* Revised duration of Schematic Layout, which took much longer than expected due to switching from through hole to surface mount midway through.
* Part Purchasing, PCB Assembly, and PCB Troubleshooting all moved from last half of 1st semester to beginning of 2nd semester.
* Part Purchasing, PCB Assembly, and PCB Troubleshooting duration all more compressed than original given time.
* Because of migration of 3 tasks from 1st semester to 2nd semester, revised and compressed duration of Firmware Design, GUI Design, and Documentation.